Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID34279 |
| Project Name | Web Phishing Detection |
| Maximum Marks | 8 Marks |

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User input | USN-1 | User inputs an URL in the required field to  check its validation. | 1 | Medium | S.Rajeshwari |
| Sprint-1 | Website Comparison | USN-2 | Model compares the websites using Blacklist and Whitelist approach. | 1 | High | S.Shanmuga priya |
| Sprint-2 | Feature Extraction | USN-3 | After comparison, if none found on comparison  then it extract feature using heuristic and visual similarity. | 2 | High | R.Siva Ranjani,  D.Sahaya praisy |
| Sprint-2 | Prediction | USN-4 | Model predicts the URL using Machine learning algorithms such as logistic Regression, KNN. | 1 | Medium | S.Rajeshwari |
| Sprint-3 | Classifier | USN-5 | Model sends all the output to the classifier and  produces the final result. | 1 | Medium | D.Sahaya praisy |
| Sprint-4 | Announcement | USN-6 | Model then displays whether the website is legal site or a phishing site. | 1 | High | S.Shanmuga priya |
| Sprint-4 | Events | USN-7 | This model needs the capability of retrieving  and displaying accurate result for a website. | 1 | High | R.Siva Ranjani |